DEPI GRADUATION PROJECT

Automated Testing Framework

for a Web Application

| Document Info |  |
| --- | --- |
| Test Plan ID | TP-DEPI-001 |
| Project Name | DEPI Automated Testing Framework |
| Prepared By | Team QC Engineers |
| Date | April 2025 |
| Version | 1.0 |
| Status | Active |

Testing Websites

| Website | URL / Purpose |
| --- | --- |
| Automation Exercise | https://automationexercise.com — Manual, API & Automation Testing |
| OpenCart Demo | https://demo.opencart.com — Database (MySQL) Testing |

Team Members

| Name | Role |
| --- | --- |
| Hassan Yehia Hassan Aboalersahd | Team Leader / QC Engineer |
| Ahemd Mahmoud Ahmed | QC Engineer |
| Hatem Ashraf Abdel Tawab Abdel Hamid | QC Engineer |
| Mohamed Essam Ahmed Salem | QC Engineer |
| Ziad Mahmoud Ahmed Ali Mostafa | QC Engineer |

# 1. Introduction

This Test Plan governs the design, development, and execution of an automated testing framework for a web application as part of the DEPI Graduation Project. The framework covers end-to-end validation across UI, API, Database, and Performance layers using industry-standard tools and Agile Scrum practices.

The project uses two target websites:

- Automation Exercise (https://automationexercise.com) — primary website for Manual, Automation, and API testing.

- OpenCart Demo (https://demo.opencart.com) — used for Database (MySQL) testing to validate data integrity at the backend.

The testing effort is organized across four sprints following the Agile Scrum methodology, with daily standups, sprint reviews, and retrospectives.

# 2. Objectives

- Verify the full functional coverage of Automation Exercise — including user management, product browsing, cart, checkout, and API endpoints.

- Validate database integrity on OpenCart using MySQL queries (INSERT, SELECT, UPDATE, DELETE, JOINs).

- Build a scalable, maintainable automation framework using the Page Object Model (POM) pattern.

- Implement API test collections in Postman and automate them using Newman.

- Apply BDD (Cucumber + Gherkin) to map plain-English scenarios to automation scripts.

- Detect, log, and track all defects through Jira with proper severity and priority classification.

- Integrate the framework with Jenkins CI/CD for continuous automated testing.

- Validate non-functional requirements (load & stress) using Apache JMeter.

- Produce comprehensive test reports at each sprint milestone.

# 3. Scope

## 3.1 In Scope

| Testing Type | Covered Features / Modules |
| --- | --- |
| Manual Testing (UI) | User Registration, Login, Logout, Delete Account, Product Browsing, Search, Add to Cart, Checkout, Contact Form, Subscription |
| API Testing (Postman) | All 26+ API endpoints: GET/POST/PUT/DELETE for Products, Brands, Users, Search, Cart |
| Database Testing (MySQL) | OpenCart DB: User data, product records, order tables, data integrity after CRUD operations |
| Automation Testing (Selenium + POM) | All core UI flows automated with reusable Page Object classes in Java |
| BDD (Cucumber) | Key scenarios written in Gherkin (.feature files) mapped to step definitions |
| Performance Testing (JMeter) | Load and stress tests on Automation Exercise key pages |
| CI/CD (Jenkins) | Automated pipeline triggering test suite on each commit via GitHub |
| Defect Management (Jira) | Bug logging, sprint tracking, test case management throughout all sprints |

## 3.2 Out of Scope

- Security / Penetration testing

- Payment gateway integration testing (demo environment)

- Mobile native app testing

- Third-party SSO / OAuth flows

- Accessibility (WCAG) compliance testing

# 4. Test Items / Features to Be Tested

## 4.1 Automation Exercise — UI & API

| Module | Features to Test |
| --- | --- |
| User Registration | Valid registration, duplicate email, blank fields, password mismatch |
| Login / Logout | Valid/invalid credentials, session handling, redirect on logout |
| Delete Account | Account deletion confirmation, session termination |
| Product Browsing | Category navigation (Women/Men/Kids), product detail page, image display |
| Search | Keyword search, partial match, no results scenario |
| Cart Management | Add to cart, update quantity, remove item, empty cart |
| Checkout Flow | Address form, payment form, order confirmation, order history |
| Contact Us Form | Valid submission, blank fields, file upload |
| Subscription | Email subscription (footer), confirmation message |
| API Endpoints | All 26+ listed endpoints: response codes, payload validation, error handling |
| Test Cases Page | Verify all 26+ test scenarios listed on the site execute correctly |

## 4.2 OpenCart — Database Testing

| DB Test Area | SQL Operations |
| --- | --- |
| User Data | SELECT registered users, verify INSERT on signup, UPDATE profile fields |
| Product Records | SELECT product inventory, verify price/stock data integrity |
| Order Tables | JOIN orders + order_items + customers, verify totals and status |
| Data Integrity | Verify cascading deletes, foreign key constraints, NULL handling |

# 5. Test Approach

## 5.1 Testing Types

| Testing Type | Tools | Details |
| --- | --- | --- |
| Manual / Functional Testing | Jira, Browser | Positive & negative scenarios, exploratory sessions |
| UI Automation | Selenium WebDriver + Java | POM framework, TestNG runner |
| API Testing | Postman / Newman | Collections per endpoint group, assertions on status & payload |
| Database Testing | MySQL Workbench / JDBC | SQL queries to validate data after UI operations |
| BDD | Cucumber + Gherkin | Feature files for core user journeys |
| Performance Testing | Apache JMeter | Load (50 users), stress (200 users) on key pages |
| CI/CD | Jenkins + GitHub | Pipeline runs full suite on each PR/commit |

## 5.2 Techniques

- Black-box testing (no source code access)

- Equivalence Partitioning — group inputs into valid/invalid classes

- Boundary Value Analysis — test min, max, just-inside, just-outside values for all form fields

- State Transition Testing — login states, cart states, order status transitions

- Exploratory Testing — unscripted sessions at the start of each sprint to discover gaps

- Decision Table Testing — checkout flow with multiple payment/address combinations

## 5.3 Test Levels

| Level | Scope | Responsible |
| --- | --- | --- |
| Unit | Individual Java helper/utility classes | Dev / Automation QC |
| Integration | API endpoint + DB consistency checks | QC Engineers |
| System | End-to-end UI + API + DB combined flows | Full Team |
| Acceptance | 26+ documented test scenarios on Automation Exercise | Team Leader |

# 6. Test Environment

| Item | Details |
| --- | --- |
| Primary Test URL | https://automationexercise.com |
| DB Test URL | https://demo.opencart.com |
| Browsers | Google Chrome (latest), Brave (latest), Microsoft Edge (latest) |
| Operating System | Windows 11 |
| IDE | IntelliJ IDEA / Eclipse |
| Automation Language | Java 17+ |
| Test Framework | Selenium WebDriver 4.x, TestNG, Cucumber |
| API Tool | Postman (manual) + Newman (CI runner) |
| DB Tool | MySQL Workbench 8.x |
| Performance Tool | Apache JMeter 5.x |
| CI/CD | Jenkins (local or cloud) |
| Version Control | Git + GitHub |
| Bug Tracking | Jira (Scrum board) |

# 7. Test Data

## 7.1 User Registration Test Data

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| Name | Ahmed Test | (blank) |
| Email | ahmed.test@example.com | invalid-email / already registered |
| Password | Test@1234 | test (too simple) |
| Date of Birth | 01/01/1995 | future date / 00/00/0000 |
| First Name | Ahmed | (blank) |
| Last Name | Mohamed | 12345 (numeric) |
| Company | DEPI Corp | (optional — leave blank) |
| Address 1 | 123 Test Street | (blank) |
| City | Cairo | (blank) |
| State | Egypt | (blank) |
| Zip Code | 12345 | abcde / (blank) |
| Mobile Number | 01012345678 | abc / (blank) |

## 7.2 API Test Data

- Product ID: valid IDs (1–34), invalid (9999), string ('abc')

- Brand ID: valid (1–34), invalid, empty

- Search term: 'top', 'jeans', empty string, special characters (@#$)

- User credentials: valid registered user, wrong password, non-existent email

- POST body payloads: complete valid JSON, missing required fields, wrong data types

## 7.3 Database Test Data (OpenCart)

- New user registration → verify INSERT in oc_customer table

- Product price update via admin → verify UPDATE in oc_product table

- Order placement → verify JOIN between oc_order + oc_order_product + oc_customer

- Account deletion → verify cascading DELETE from customer-related tables

# 8. Entry and Exit Criteria

## 8.1 Entry Criteria

- Test environment is accessible (both websites live)

- Jira project board configured with Sprint structure

- GitHub repository created and team members added

- Java + Selenium + TestNG + Cucumber dependencies set up in Maven/Gradle

- MySQL Workbench connected to OpenCart database

- Postman collections structure created

- Test Plan document reviewed and approved

## 8.2 Exit Criteria

- 100% of planned test cases executed

- All Critical and High severity defects resolved or deferred with justification

- Test coverage ≥ 90% of in-scope features

- Automation suite runs end-to-end with pass rate ≥ 85%

- Newman API test report generated with 0 critical failures

- JMeter performance report generated (response time < 3s under load)

- Jenkins CI/CD pipeline successfully triggers and passes

- Test Completion Report prepared and signed off

# 9. Sprint Breakdown (Agile Scrum)

## Sprint 1 — Planning

Objective: Establish project foundation, scope, and test strategy.

| Task | Deliverable |
| --- | --- |
| Choose graduation project websites | Project scope defined (Automation Exercise + OpenCart) |
| Define test schedule (timelines per sprint) | Sprint calendar and roadmap |
| Define Entry & Exit Criteria | Documented in Test Plan Section 8 |
| Set up Jira Scrum board | Jira project with backlog, sprint columns |
| Create GitHub repository | Repo with README, folder structure, .gitignore |
| Team role assignment | Team charter document |

## Sprint 2 — Analysis & Design

Objective: Identify all test scenarios, design the framework skeleton, and write initial BDD feature files.

| Task | Deliverable |
| --- | --- |
| Exploratory Testing sessions on Automation Exercise | Exploration notes + automation candidate list |
| UI Test Case Design (manual) | Test cases for all 26+ scenarios in Jira |
| API Test Case Design | Postman collection structure with test assertions |
| Database Test Case Design (OpenCart) | SQL query scripts for data validation |
| Automation Test Case Selection | List of POM-suitable test cases |
| BDD Feature Files (Gherkin) | First .feature files (Login, Registration, Search) |
| Initial automation framework setup | Maven project with POM classes for homepage + login |

## Sprint 3 — Implementation

Objective: Build working framework, configure all tools, and integrate version control.

| Task | Deliverable |
| --- | --- |
| Git/GitHub — branching, PRs, code reviews | Active repo with feature branches + merged PRs |
| Full Postman API collection + Newman scripts | API test results (JSON/HTML report) |
| JMeter performance test scripts | Load/stress test plans for key pages |
| MySQL queries for OpenCart DB validation | SQL scripts file in repo |
| Expand Selenium POM automation scripts | Page classes for Cart, Checkout, Product pages |
| Map BDD step definitions to automation | Glue code connecting Gherkin → Selenium |

## Sprint 4 — Test Completion & Execution

Objective: Execute full test suite, optimize framework, deploy CI/CD, and produce final reports.

| Task | Deliverable |
| --- | --- |
| Optimize framework (POM refactor, utilities, data-driven) | Clean, reusable framework code |
| Execute full UI automation suite | TestNG execution report |
| Execute full API test suite via Newman | Newman HTML report |
| Execute Database validation queries | DB test results document |
| Execute JMeter performance tests | JMeter dashboard report |
| Deploy Jenkins CI/CD pipeline | Jenkins job configuration + pipeline screenshot |
| Analyze results and log remaining defects in Jira | Defect log (Jira export) |
| Write full user guide documentation | framework-guide.md in GitHub |
| Prepare Test Completion Report | Final TCR document |

# 10. Agile Practices

## 10.1 Daily Standup (15 min max)

- What did I complete yesterday?

- What will I work on today?

- What blockers am I facing?

## 10.2 Sprint Retrospective (End of Each Sprint)

- What went well this sprint?

- What did not go well?

- What will we improve in the next sprint?

Benefits: Transparency, continuous improvement, team alignment, and early blocker detection.

# 11. Tools Summary

| Tool | Purpose |
| --- | --- |
| Selenium WebDriver (Java) | UI test automation |
| TestNG | Test runner, assertions, parallel execution |
| Cucumber (BDD) | Gherkin feature files + step definitions |
| Postman | Manual API testing, test scripts, collections |
| Newman | CLI runner for Postman collections (CI integration) |
| Apache JMeter | Load and stress performance testing |
| MySQL Workbench | Database query execution and validation |
| Jenkins | CI/CD pipeline for automated test execution |
| Jira | Test case management, defect tracking, sprint boards |
| Git / GitHub | Version control, branching, pull requests, code review |
| IntelliJ IDEA / Eclipse | Java IDE for automation framework development |
| Maven | Dependency management and build automation |

# 12. Deliverables

| Sprint | Deliverable |
| --- | --- |
| Sprint 1 | Test Plan Document, Project Roadmap, Jira Board Setup, GitHub Repo |
| Sprint 2 | Manual Test Cases (Jira), Initial Automation Framework, First Feature Files (BDD) |
| Sprint 3 | Postman Collections + API Results, JMeter Scripts, SQL Query Scripts, Expanded POM Automation |
| Sprint 4 | Optimized Framework, Full Execution Report, Newman Report, JMeter Report, Jenkins Pipeline, Test Completion Report, Framework User Guide |

# 13. Risks and Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Demo website downtime / resets | Medium | High | Retry after delay; document results before reset; use local backup data |
| Dynamic locators breaking automation | Medium | High | Use stable locators (ID, data-*); add fallback XPath strategy |
| API endpoint changes on demo site | Low | Medium | Version-pin collections; re-validate before sprint execution |
| OpenCart DB access limitations | Medium | Medium | Use available read permissions; document any write restrictions |
| Team member availability gap | Low | Medium | Cross-training; assign backup per module; daily standups |
| Jenkins config complexity | Medium | Low | Use Jenkinsfile in repo; document setup steps in README |
| Inconsistent test data (demo resets) | High | Medium | Re-create test data before each run; use data factory in automation |

# 14. Test Schedule

| Activity | Start Date | End Date | Sprint |
| --- | --- | --- | --- |
| Test Plan Preparation | Week 1 Day 1 | Week 1 Day 5 | Sprint 1 |
| Project & Tool Setup (Jira, GitHub, IDE) | Week 1 Day 3 | Week 2 Day 2 | Sprint 1 |
| Exploratory Testing | Week 2 Day 1 | Week 2 Day 3 | Sprint 2 |
| Manual Test Case Design | Week 2 Day 2 | Week 3 Day 2 | Sprint 2 |
| API Test Case Design (Postman) | Week 2 Day 3 | Week 3 Day 1 | Sprint 2 |
| DB Test Case Design (MySQL) | Week 2 Day 4 | Week 3 Day 2 | Sprint 2 |
| Initial Automation Framework + BDD | Week 3 Day 1 | Week 3 Day 5 | Sprint 2 |
| Full Tool Implementation (Newman, JMeter, MySQL) | Week 4 Day 1 | Week 5 Day 2 | Sprint 3 |
| Full Test Execution (UI + API + DB + Perf) | Week 5 Day 3 | Week 6 Day 3 | Sprint 4 |
| CI/CD Jenkins Integration | Week 6 Day 1 | Week 6 Day 4 | Sprint 4 |
| Defect Analysis & Reporting | Week 6 Day 3 | Week 7 Day 1 | Sprint 4 |
| Test Completion & Documentation | Week 7 Day 1 | Week 7 Day 5 | Sprint 4 |